DocFlow

Android Document Utility App

Product Requirements Document  ·  v1.0

Prepared for OpenCode build

# 1. Product Overview

DocFlow is a free, ad-supported Android app that lets users open, view, annotate, convert, merge, scan, and share documents — with no account or sign-in required. It covers the full document lifecycle a typical user needs, without requiring paid tools or cloud subscriptions.

Target Users

Students, professionals, and everyday Android users in markets where paid office suites are inaccessible or unaffordable — particularly Nigeria and similar emerging markets.

Monetisation

Google AdMob banner and interstitial ads. No freemium gates. All features are free.

Privacy Stance

No user accounts. No data collection. Files never leave the device unless the user explicitly shares them.

# 2. Supported File Formats

| Format | Open & View | Annotate | Edit | Convert |
| --- | --- | --- | --- | --- |
| PDF | ✓ | ✓ (full) | ✓ (text boxes, signatures) | Export only |
| Word (.docx) | ✓ | ✓ (comments, highlight) | — (view only) | → PDF |
| PowerPoint (.pptx) | ✓ | ✓ (comments) | — | — |
| Excel (.xlsx) | ✓ | ✓ (comments) | — | — |
| Images (JPG/PNG) | ✓ | ✓ (draw, crop) | — | → PDF |
| TXT | ✓ | — | ✓ (basic text edit) | — |

# 3. Feature Specifications

## 3.1 File Browser & Home

- Home screen shows: Recent files list, Search bar, Quick-action FAB (open / scan / create)

- Browse device storage via system file picker (file_picker package)

- Recent files stored locally in SQLite — max 50 entries, auto-pruned

- Search filters by file name and type

- Dark / Light mode toggle in top app bar, persisted via SharedPreferences

## 3.2 Document Viewer

- PDF: rendered via syncfusion_flutter_pdfviewer or pdfx

- Word / PPT / XLS: rendered via WebView (convert to HTML server-side or use a local renderer)

- Good Reading Mode: white background, increased font size, hide UI chrome

- Pinch-to-zoom, page scroll, page jump

## 3.3 PDF Annotation

- Tools: Highlight, Underline, Strikethrough, Draw (freehand), Text box, Signature pad

- Annotations saved to the PDF using the dart pdf / syncfusion package

- Undo / Redo stack

- Annotation colour picker (6 preset colours)

## 3.4 Scan to PDF

- Open device camera via cunning_document_scanner

- Auto edge detection and perspective correction

- Multi-page scan in one session

- Output: single PDF saved to device Downloads/DocFlow/

## 3.5 Conversions

- Word → PDF: rendered locally using a LibreOffice-compatible Dart approach or a bundled conversion library

- Image(s) → PDF: one or multiple images composed into a single PDF using the pdf package

- PDF → Word: NOT supported (quality too poor without paid API)

## 3.6 Merge PDFs

- User selects 2+ PDF files from file picker

- Drag to reorder before merging

- Output saved as merged_[timestamp].pdf in Downloads/DocFlow/

## 3.7 Create PDF

- Blank PDF canvas with text, image insert, and draw tools

- Template options: Blank, Lined, Grid

- Save as new PDF to device

## 3.8 Share

- Uses Android native share sheet (share_plus package)

- Shares current open file to any app on the device (WhatsApp, Gmail, Telegram, etc.)

- No Bluetooth file transfer (replaced by native share sheet for better UX)

## 3.9 Ads

- Banner ad: bottom of home screen and viewer screen

- Interstitial ad: shown after every 3rd file open (not during annotation)

- Rewarded ad: optional, not in v1

- AdMob integration via google_mobile_ads package

# 4. Screen Map

- Home (Recents + Search + FAB)

  - → File Browser

  - → Scan Flow

  - → Create PDF

- Document Viewer

  - → PDF Annotator

  - → Reading Mode

- Convert Screen (select file → select output format → convert)

- Merge Screen (select files → reorder → merge)

- Settings (dark/light toggle, about, clear recents)

# 5. Technical Stack

| Layer | Choice |
| --- | --- |
| Framework | Flutter (Dart) |
| PDF view/annotate | syncfusion_flutter_pdfviewer |
| Word/PPT/XLS render | WebView (flutter_inappwebview) |
| PDF creation/merge | pdf (dart pub) |
| Scan | cunning_document_scanner |
| File access | file_picker + path_provider |
| Share | share_plus |
| Local DB | sqflite (for recents) |
| Ads | google_mobile_ads |
| State management | Riverpod |
| Theme persistence | SharedPreferences |

# 6. Constraints & Non-Goals

- No backend / server required — 100% on-device

- No user accounts, login, or cloud sync

- No PDF → Word conversion in v1

- No iOS support in v1

- Word/PPT/XLS editing is view + annotate only — full editing is out of scope

- Bluetooth file transfer is out of scope (share sheet covers this)

# 7. Build Phases

- Phase 1 — Foundation: Project scaffold, file browser, dark/light theme, recents, settings

- Phase 2 — Viewer: PDF viewer, Word/PPT/XLS via WebView, image viewer, TXT editor, reading mode

- Phase 3 — PDF Tools: Annotation, create PDF, merge PDFs, scan to PDF

- Phase 4 — Conversions: Word → PDF, Image → PDF

- Phase 5 — Share & Ads: Native share sheet, AdMob integration

- Phase 6 — Polish: Error states, empty states, performance, Play Store prep

OpenCode Prompt Plan

Sequential prompts to build DocFlow with OpenCode AI agent

Feed these prompts to OpenCode in order. Each prompt builds on the last. Do not skip phases. Where a prompt says "confirm before continuing" — review the output before sending the next one.

# PHASE 1 — Project Scaffold

## Prompt 1.1 — Init

Create a new Flutter project called "docflow". Set the minimum Android SDK to 21. Add the following packages to pubspec.yaml:
- flutter_riverpod
- sqflite
- path_provider
- shared_preferences
- file_picker
- share_plus
- google_mobile_ads
- permission_handler
Set up a basic Riverpod ProviderScope in main.dart. Create the folder structure:
lib/
  core/        (theme, constants, providers)
  features/    (home, viewer, pdf_tools, convert, settings)
  shared/      (widgets, utils)
Do not build any UI yet. Just scaffold.

## Prompt 1.2 — Theme

In lib/core/theme.dart, create a ThemeData for light mode and dark mode.
Light: white background, #1A73E8 primary, grey surface.
Dark: #1C1C1E background, #1A73E8 primary, #2C2C2E surface.
In lib/core/providers/theme_provider.dart, create a Riverpod StateNotifier that reads/writes the theme mode to SharedPreferences key "theme_mode".
Wire it up in main.dart so the app respects the saved theme on launch.

## Prompt 1.3 — Navigation

Set up named routes using Flutter Navigator 2.0 or go_router (your choice — pick the simpler one).
Routes needed:
  / → HomeScreen
  /viewer → ViewerScreen (accepts file path as argument)
  /convert → ConvertScreen
  /merge → MergeScreen
  /scan → ScanScreen
  /create → CreatePdfScreen
  /settings → SettingsScreen
Create empty placeholder screens for each. Confirm the app runs with no errors before continuing.

# PHASE 2 — Home Screen & Recents

## Prompt 2.1 — SQLite Recents

In lib/core/db/recents_db.dart, create a SQLite database using sqflite with a table "recents":
  id INTEGER PRIMARY KEY AUTOINCREMENT
  file_path TEXT NOT NULL
  file_name TEXT NOT NULL
  file_type TEXT NOT NULL  (pdf, docx, pptx, xlsx, image, txt)
  opened_at INTEGER NOT NULL  (unix timestamp)
Create a RecentsRepository with methods:
  addRecent(filePath) — upsert, trim to max 50 entries
  getRecents() — ordered by opened_at DESC
  clearRecents()
Expose via a Riverpod provider.

## Prompt 2.2 — Home UI

Build HomeScreen in lib/features/home/home_screen.dart.
Layout:
  - AppBar: "DocFlow" title, dark/light toggle icon button on right
  - Search bar below AppBar (filters recents list by file name)
  - Recent files list: each item shows file icon (by type), file name, date opened
  - Empty state: "No recent files. Tap + to open one."
  - FAB (expandable speed dial) with 3 options:
      📂 Open file
      📷 Scan
      ✏️ Create PDF
File icons: use Material icons — picture_as_pdf, description, slideshow, table_chart, image, text_snippet.
Tapping a recent file navigates to /viewer with the file path.

# PHASE 3 — Document Viewer

## Prompt 3.1 — PDF Viewer

Add syncfusion_flutter_pdfviewer to pubspec.yaml.
Build ViewerScreen that detects the file type from the path extension.
For PDF files:
  - Render using SfPdfViewer
  - AppBar shows file name, share button (share_plus), annotation toggle button
  - Bottom bar: page number indicator
  - Reading Mode button: hides AppBar and bottom bar, sets background white, enlarges view
Add the file to recents on open.

## Prompt 3.2 — Word / PPT / XLS Viewer

Add flutter_inappwebview to pubspec.yaml.
For .docx, .pptx, .xlsx files in ViewerScreen:
  - Convert the file to HTML locally using a Dart library, OR use Google Docs Viewer as fallback:
    https://docs.google.com/gview?embedded=true&url=FILE_URL
  - Display in an InAppWebView
  - Show a loading spinner while rendering
  - If rendering fails, show: "Cannot preview this file. You can share or convert it."

## Prompt 3.3 — Image & TXT Viewer

For image files in ViewerScreen:
  - Show InteractiveViewer wrapping an Image.file widget
  - AppBar share button
For .txt files:
  - Show the content in an editable TextField (scrollable)
  - AppBar: Save button (overwrites file), Share button
  - Show character count in bottom bar

# PHASE 4 — PDF Tools

## Prompt 4.1 — PDF Annotation

Using syncfusion_flutter_pdfviewer's annotation API (or a compatible package):
Add an annotation toolbar to the PDF viewer (shown when annotation mode is toggled):
  Tools: Highlight (yellow), Underline, Strikethrough, Freehand draw, Text box, Signature (draw pad)
  Colour picker: 6 swatches (yellow, green, red, blue, pink, black)
  Undo / Redo buttons
On save: write annotations into the PDF file at the same path.
Show a "Saved" snackbar on success.

## Prompt 4.2 — Scan to PDF

Add cunning_document_scanner to pubspec.yaml.
Build ScanScreen:
  - Launch camera scanner on screen open
  - Support multi-page: after each scan, ask "Add another page?" or "Done"
  - On done: compile all scanned images into a single PDF using the pdf package
  - Save to Downloads/DocFlow/scan_[timestamp].pdf
  - Navigate to ViewerScreen with the new file
  - Handle camera permission using permission_handler

## Prompt 4.3 — Create PDF

Build CreatePdfScreen:
  - Template picker: Blank, Lined, Grid
  - Canvas: scrollable page view
  - Toolbar: Add text, Add image (from gallery), Freehand draw, Erase
  - Save button: compile canvas to PDF using the pdf package
  - Save to Downloads/DocFlow/new_[timestamp].pdf
  - Navigate to ViewerScreen on save

## Prompt 4.4 — Merge PDFs

Build MergeScreen:
  - File picker: select 2 or more PDF files
  - Show list of selected files with drag-to-reorder (ReorderableListView)
  - "Merge" button: combine PDFs in order using the pdf package
  - Save as Downloads/DocFlow/merged_[timestamp].pdf
  - Show success dialog with option to open the merged file

# PHASE 5 — Conversions

## Prompt 5.1 — Word & Image to PDF

Build ConvertScreen:
  - User picks a file (file_picker)
  - App detects type and shows available conversions:
      .docx → PDF
      image (jpg/png) → PDF
  - For image → PDF: use the pdf + image Dart packages to embed image in a PDF page. Save output.
  - For docx → PDF: use flutter_inappwebview to render the doc as HTML, then use a screenshot-to-PDF approach OR use an on-device conversion library. Research the best available Dart/Flutter package for this at build time.
  - Show progress indicator during conversion
  - On success: show "Saved to Downloads/DocFlow/" with an Open button

# PHASE 6 — Ads & Settings

## Prompt 6.1 — AdMob

Add google_mobile_ads to pubspec.yaml. Add AdMob App ID to AndroidManifest.xml.
Implement:
  - BannerAd at the bottom of HomeScreen and ViewerScreen
  - InterstitialAd: show after every 3rd file open (track count in memory, not persisted)
  - Use test ad unit IDs during development. Add a TODO comment to swap to real IDs before release.
  - Ads must not show during annotation mode.

## Prompt 6.2 — Settings Screen

Build SettingsScreen:
  - Dark / Light mode toggle (synced with theme provider)
  - Clear recent files (with confirmation dialog)
  - App version display
  - About section: "DocFlow — Free document utility. No ads during editing. No data collected."

# PHASE 7 — Polish & Release Prep

## Prompt 7.1 — Error & Empty States

Go through every screen and add:
  - Error state widget (show icon + message + retry button) for: file load failure, conversion failure, scan failure
  - Empty state for home screen recents
  - Loading spinners for all async operations that don't already have them
  - File not found handling: if a recent file no longer exists, remove it from recents and show a toast "File no longer available"

## Prompt 7.2 — Permissions Audit

Audit all permissions used:
  - CAMERA: required for scan
  - READ_EXTERNAL_STORAGE / READ_MEDIA_* (Android 13+): required for file access
  - WRITE_EXTERNAL_STORAGE (Android < 10): required for saving files
Use permission_handler to request each at the point of use (not on app launch).
Show a rationale dialog before requesting. If denied, show a snackbar explaining what is blocked and why.

## Prompt 7.3 — Play Store Prep

Prepare for Play Store release:
  - Set app name to "DocFlow" in AndroidManifest.xml
  - Set applicationId to com.[yourname].docflow
  - Create a release keystore and configure build.gradle for signing
  - Set versionName "1.0.0" and versionCode 1
  - Build release APK: flutter build apk --release
  - Write a short Play Store description (80 chars): "Open, annotate, convert & merge documents. Free. No sign-in needed."
  - Write a long description highlighting: PDF annotator, scan to PDF, convert Word/images to PDF, merge PDFs, dark mode, no account required.

— End of Document —